# ChaosMeeting Minutes - 15/04/2014
## ToDo
- prometheus
  - BigBrother - Standby
  - Freedomnotfear
  - Wiki
  - Flyer (1st June '14)
  - finish set-up landing-page with metalgamer
  - Mail Server - OnHold
- prometheus & k3lly
  - Shop - Ongoing Process (> 50% done)
- trollchen
  - Certs
- metalgamer
  - Backup Scripts
- virii
  - Keyserver
  - Last Summer Dance - In Process
- Everyone
  - Wiki
## Agenda
1. Keyserver
2. Landing-Page
3. bigbrother.lu
4. freedomnotfear.lu
5. Certs
6. Shop
7. Wiki
8. Flyer
9. entr0py
10. Round Robin
11. Yubikey
12. Mail Server
13. Backup Scripts
14. Focusing on new projects
## Minutes
### Keyserver
- Vote: HAproxy or apache2
- Decision: HAproxy it is
### Landing-Page
- one hour update from the repo
- prometheus & metalgamer manage the landing-page
### bigbrother.lu
- A new landing page
- Export will be queried
- Get in touch with Guillaume
### freedomnotfear.lu
configure apache2
### Certs
- Provider: StartSSL
- User: trollchen
- Cert Info: C3L
### Shop
- k3lly manages the shop
- prometheus sets it up with k3lly
### Wiki
- Everyone should update her / his project pages with content. If there will be nothing updated by the 13th of May, they will be purged.
- Logo + Favicon need to be update
- Update Alliances
### Flyer
- DieDruckerei.de
- General information on the flyer
### entr0py
- prometheus co-sponsors entr0py (prometheus: 400€ & C3L: 20€ per year)
- If we'll get funding, prometheus will be reimbursed.
### Round Robin
- Keyserver of c3l, metalgamer & virii.
- VirtualHost for cypherpunk.lu or HAproxy
### Yubikey
- C3L has 4 Yubikeys of which one is broken
- Purchase multiple Yubikeys? Even Shop?
### Inventory
Everyone should look out for what (s)he has from C3L in their backyard and document it on the Inventory page.
### Mail Server
Will be deployed asap.
### Backup Scripts
metalgamer will script this.
### Event: Last Summer Dance
- 30th of August 2014 @ Mersch
- Throwies will be assembled by k3lly and nadine
- virii & prometheus will prepare a talk about Mediaeducation
### Focusing on new projects
- #WifiSec will be presented on the 27th April 2014
- BigBrother.lu –> guillaume
- Prepare hackyard.lu
  - Weather Station
  - Chilli Plants
Everyone should think of some projects for the next meeting.